HACKTHELAW

Citation-Integrity Layer for Legal Documents

Project Status Report

Integration of two codebases (extraction + verification) behind one API and UI

| Scenario | Alderton & Marsh skeleton-argument — 12 citations, file by 4 PM |
| --- | --- |
| Workstreams | Leo (verification) · Martin (extraction + API) · Louisa & Kim (UI) |
| Decision of record | Plug both codebases together now, behind Martin's FastAPI, one /verify endpoint |
| Report date | 27 June 2026 |

# Contents

# 1. Executive Summary

Two independently built codebases turned out to be two halves of the same pipeline with almost no overlap. Martin owns the front — ingesting a document and extracting/enriching citations. Leo owns the back — verifying whether each cited case exists and whether it is used faithfully, with a measurable evaluation harness. Louisa & Kim's UI is the third piece, about to sit on top.

The decision of record is to merge rather than pick one. Behind Martin's FastAPI shell, Martin's extractor feeds Leo's resolver and distortion detector, and the UI consumes a single document-level /verify endpoint. Together the merged system covers every MUST requirement of the challenge and all three bonuses.

## Headline status

| Area | Status | Note |
| --- | --- | --- |
| Core pipeline ported into Martin's repo | ● Done | app/pipeline/ — 22 tests passing |
| FastAPI /verify + /extract routes | ○ Proposed | Designed, not yet built |
| Built semantic index + restored corpus | ○ Blocked | Blocked on data; 9 of 58 docs |
| Real LLM judge (OpenRouter path) | ● Done | Mock remains offline default |
| Confidence score (Monte-Carlo) | ○ Not started | Martin's task, undefined |
| Front-end dashboard | ○ Not started | Builds against fixed contract |

# 2. The Two Codebases

## 2.1 Leo — verification pipeline (offline, CPU-only)

A four-stage pipeline plus a shared library (citelib.py): corpus build, citation resolution, content faithfulness, and an evaluation harness. 14 Python modules in total — 9 pre-existing (corpus + resolution) and 6 new (detector + eval).

- Corpus build — pdf_to_text.py (PyMuPDF + RapidOCR) and build_index.py (bge-small embeddings).

- Resolution — resolve_citations.py matches a citation to its source by two signals (semantic embedding + fuzzy case-name), with a needs_web flag and an optional Perplexity web fallback.

- Faithfulness — detect_distortion.py classifies faithful / misleading / out-of-scope via a charity-judge over decomposed premises, returning two percentage scores and a plain-language holding.

- Eval — an 82-example synthetic gold set plus metrics (current Mock backend macro-F1 0.752).

Maturity: strong on the hard part (verification, faithfulness, measurable eval), but no API, no UI, the index has not been built, and the real model backend is a stub — MockBackend is the working default.

## 2.2 Martin — extraction + enrichment + service shell (FastAPI)

A layered FastAPI template with two real feature modules.

- citation_service.py — regex extraction from a PDF. Solid: three UK citation styles (neutral, law-report, nominate), captures preceding case names, dedupes, orders by document position, assigns 1-based ids.

- citation_llm_service.py — feeds the anchors plus the whole document to Nemotron-3-nano via OpenRouter, returning structured metadata per id (full case name, court, judges, proposition, ground, relevant text), with an anti-hallucination check on judge names.

Maturity: deployable web shape and excellent extraction, but no verification and no flagging. The citation feature is not yet wired into the API (the router only exposes the template items endpoint), the corpus was deleted from git, and the only test is the template's.

## 2.3 Louisa & Kim — UI

The colour-coded dashboard (upload-or-paste, per-citation verdict). No code yet; about to be integrated on top of the API. This is the missing “visual dashboard” bonus that neither backend provides.

# 3. The Key Finding

Martin's LLM step is, by design, the opposite of a verifier. Its prompt instructs the model to use only information present in the document and never to use outside knowledge. So it answers “what does the document say about this cite?” — it transcribes, it does not check. If a junior associate's skeleton cites a hallucinated case, Martin's tool faithfully extracts that fake case's metadata and reports it, with no signal that it is fake. The existence-and-faithfulness check — challenge requirements #3 and #4, and the whole demo moment (“this case does not exist”) — lives entirely on Leo's side. This is the strongest argument for merging.

# 4. Scored Against the Challenge

## 4.1 MUST requirements

| Requirement | Martin | Leo | After merge |
| --- | --- | --- | --- |
| 1. Ingestion (upload/paste a doc) | PDF, not over HTTP yet | PDF→text + OCR | One endpoint, PDF or text |
| 2. Citation extraction | Strong (regex + LLM) | Absent | Martin's extractor |
| 3. Verification (is it real?) | Document-internal only | Resolver + web fallback | Leo's resolver |
| 4. Flagging into 3 buckets | No verdict produced | 3-way classifier | Leo's detector |

## 4.2 Bonuses

| Bonus | Status after merge |
| --- | --- |
| Confidence score | Resolver confidence + detector percentage scores (Monte-Carlo aggregation still to build) |
| Explanation engine | Premise summary, per-premise evaluations, plain-language holding |
| Visual dashboard | Louisa & Kim's piece, in progress |

# 5. Integration Status

Snapshot after porting Leo's analysis pipeline into Martin's repo. Tests: tests/test_pipeline.py — 22 passing.

## 5.1 Proposed 8-step workflow

| # | Step | Status | Note |
| --- | --- | --- | --- |
| 1 | Prep: vectorize doc + Global Document Summary | ◐ Partial | Vectorizing exists offline but not run; Global Summary slot is threaded but always empty |
| 2 | Retrieve: vector search → top 50 paragraphs | ◐ Partial | Detector reranks all paragraphs then slices top 50; no true vector retrieval yet |
| 3 | Rerank: Nemotron Rerank 1B v2 → top 5 | ◐ Partial | Rerank→select→slice structure done; model is the lexical Mock |
| 4 | Expand context: 3 preceding + 3 succeeding | ◐ Partial | Only succeeding paragraphs gathered; not 5 symmetric windows |
| 5 | Extract & formulate statements + premises | ● Done | backend.decompose (Mock or OpenRouter) |
| 6 | Evaluate: micro / meso / macro judge | ● Done | backend.judge; Gemini not set, one-line .env switch |
| 7 | Output JSON: flags + summary + class | ● Done | Structured report; naming differs from proposal |
| 8 | Monte-Carlo n-sampling → confidence | ○ Not started | Martin's task, parameters undefined |

## 5.2 Integration artifacts

| Artifact | Status |
| --- | --- |
| app/pipeline/ package (detector, backend, prompts, pdf_to_text) | ● Done |
| OpenRouterBackend added; Nemotron stub removed | ● Done |
| analyze() renamed param + pass-through id | ● Done |
| Schemas: ClassificationType, Classification, AnalysisDict | ● Done |
| tests/test_pipeline.py (22 passing) | ● Done |
| FastAPI routes /extract + /verify | ○ Proposed |
| verification_service.py orchestrator | ○ Proposed |
| Deterministic exact-metadata resolver | ○ Not started |
| extract_citations_from_text (paste path) | ○ Not started |
| Built index + restored corpus | ○ Blocked |
| Monte-Carlo confidence | ○ Not started |

# 6. Target Pipeline & Contract

Martin's FastAPI app is the shell; Martin's extractor is the front; Leo's resolver and distortion detector are the back; the UI consumes a single document-level /verify endpoint.

## 6.1 Flow

Upload PDF or paste text Martin: extract + enrich → list of EnrichedCitation Martin: deterministic exact-metadata match (PRIMARY existence check) → on hit: chosen source, method = exact → on miss: Leo semantic search (FALLBACK), flagged used_semantic_fallback = true → needs_web: Perplexity web fallback — “exists online but not in corpus” vs “non-existent” Leo: judge faithful use → classification + percentages + holding Merge: one CitationReport per cite → DocumentReport Louisa & Kim: colour-coded dashboard

Resolution ordering (corrected per Leo's note): deterministic exact-metadata matching is the primary existence check; semantic vector search is the fallback only when the exact match misses. Whenever the fallback decides the source, used_semantic_fallback is set so a reviewer knows a less-certain signal was used.

## 6.2 Verdict mapping (the 3 buckets)

| Condition | Verdict | Flags |
| --- | --- | --- |
| needs_web and web fallback finds nothing | DOESN'T EXIST | — |
| needs_web and no key configured | UNVERIFIED | needs_review = true |
| resolved and detector correct | EXISTS, CORRECTLY APPLIED | used_semantic_fallback |
| resolved and detector mischaracterised | MISCHARACTERISED / OUT OF CONTEXT | used_semantic_fallback |
| resolved and detector out-of-context | MISCHARACTERISED / OUT OF CONTEXT | used_semantic_fallback |

Two gaps flagged: “Unverified” must not be folded into “doesn't exist” (that would falsely accuse a real case of being fabricated — a reputational-risk error), so it is carried as a needs_review flag and shown as a distinct state. And empty or failed source text must set needs_review rather than reading as an out-of-context content problem.

# 7. Per-File Integration Decisions

Note on dependencies: Martin's environment currently has only fastapi / pydantic / langchain / openai / pypdf — none of pymupdf, numpy, fastembed, rapidfuzz, rapidocr. This gates what can ship immediately.

## 7.1 Ship now (done)

- pdf_to_text.py → app/pipeline/ — OCR fallback for scanned source PDFs; wired only when pypdf yields too few characters.

- detect_distortion.py → detector.py — the faithfulness judge, pure-stdlib and self-contained.

- llm_backend.py → backend.py — Nemotron stub removed, OpenRouterBackend added, reusing Martin's config.

- prompts.py → the strict-JSON contracts; earns its keep once the real LLM judge is switched on.

## 7.2 Ship when index + corpus exist

- resolve_citations.py — semantic + fuzzy-name matching as the fallback behind Martin's deterministic match; needs numpy and a built index.

- citelib.py — shared embedding / chunking / name-match; pulls in fastembed + numpy + rapidfuzz.

- build_index.py — offline build tool, kept as a CLI, never imported into FastAPI.

- web_fallback.py — optional, behind needs_web; distinguishes “real but not in corpus” from “fabricated.”

## 7.3 Keep dev-only

- evallib.py, gen_eval.py, score_eval.py — the synthetic gold set and metrics that give measurable accuracy claims. Referenced from tests, never imported by the API.

# 8. Current Metrics & Credibility

On the synthetic eval (82 examples: 41 misleading, 32 out-of-scope, 9 faithful), the Mock backend reaches macro-F1 0.752.

| Metric | Value |
| --- | --- |
| Macro-F1 | 0.752 |
| Out-of-scope | Recall 1.00 / Precision 0.97 |
| Misleading | Recall 0.83 / Precision 0.87 |
| Faithful | F1 0.44 |
| By type — foreign claim | 32 / 32 |
| By type — scope stripped | 7 / 7 |
| By type — polarity flip | 21 / 25 |
| By type — conditional dropped | 6 / 9 |

Important caveat: the Mock backend's heuristics share a family with the eval generator, so these numbers prove the pipeline and the two-axis scoring plumbing — they are not a validation of real accuracy. Real numbers need the LLM backend switched on plus a small hand-labelled anchor set. Mock metrics should not be presented as accuracy.

# 9. Open Items & Owners

| Item | Owner | Status |
| --- | --- | --- |
| Run build_index.py (embeddings + chunks + sources) | Leo | ○ Blocked |
| Restore the corpus deleted from git (data drop) | Team | ○ Blocked |
| Merge requirements.txt (web stack + pipeline deps) | Team | ○ Not started |
| extract_citations_from_text refactor (paste path) | Martin | ○ Not started |
| Monte-Carlo confidence score | Martin | ○ Not started |
| FastAPI /extract + /verify routes | Leo + Martin | ○ Proposed |
| verification_service.py orchestrator | Leo + Martin | ○ Proposed |
| Nemotron decision (OpenRouter path) | Done | ● Done |
| Repo home (pipeline vendored under app/) | Done | ● Done |

## 9.1 Web-fallback calibration (tracked, not finalised)

The Perplexity web-fallback is scaffolded and a safe no-op without a key. Key follow-ups: the needs_web trigger threshold is corpus-dependent and rarely fires in practice (bge-small gives high baseline cosine for similar legal texts), so it must be calibrated on the real corpus and the real 12 citations — possibly using relative top-1 vs top-2 distance instead of an absolute threshold. Remaining: set the Perplexity key, confirm sync vs async endpoint and model choice, restrict the search domain to legal sources, verify the response schema, decide how a web hit is used, and finalise the citations input format.

# 10. Conclusion

Neither codebase is a full solution alone, and they barely overlap. Martin alone ingests and extracts beautifully but cannot tell real from fake or right from wrong — it fails the core of the challenge. Leo alone can verify and judge, and proves it with an eval, but has no extraction, no API, and no UI.

Together, behind Martin's FastAPI with the dashboard on top, they cover every MUST requirement and all three bonuses. The interfaces and the /verify contract are locked, which lets all three workstreams proceed in parallel: Martin finishes the paste path and confidence score, Leo builds the index and verification service, and Louisa & Kim build the dashboard against a fixed DocumentReport shape.

Critical path to the demo: restore the corpus and run the index build (unblocks the resolver), then wire the two FastAPI routes and the orchestrator. Everything downstream of those is already designed and partially built.